AI OPERATING SYSTEM FOR REVENUE

Master Launch Strategy

Scoping, Testing, Refining & Launch Plan

Six initiatives. One foundation. Four phases.

Adrien  ·  Head of Digital & Applied AI  ·  April 2026

# Executive Summary

This document is the master launch plan for the AI Operating System for Revenue — six AI-powered initiatives built on a shared foundation of data connectors, context retrieval, and Slack-native delivery. Rather than six separate builds, this is one system with six surfaces, launched in phases so each deployment compounds the value of the last.

The sequencing reflects both technical dependencies and business demand. Initiative 6 (Data Concierge) is the foundation: it builds the data connectors every other initiative needs. Initiative 1 (New Business) is the quick win: it ships value immediately with existing Salesforce data. Initiative 3 (AD Narrative) is the company’s top priority and deploys in Phase 2 once the data layer is flowing.

Each initiative follows a consistent lifecycle: Scope → Build → Test (manual simulation) → Pilot (real users, real accounts) → Refine → Launch. This document covers all six, with detailed scoping, testing criteria, and go/no-go gates for each phase.

# Initiative Overview

| # | Initiative | Phase | Timeline | Status | Business Owner |
| --- | --- | --- | --- | --- | --- |
| 6 | Revenue Data Concierge | Phase 1 | Wk 1–6 | PARTIAL READY | James / Tom |
| 1 | New Business Execution | Phase 1 | Wk 1–6 | READY TO START | Leonie |
| 3 | AD Strategic Narrative | Phase 2 | Wk 7–14 | COMPANY PRIORITY | Tom |
| 4 | CSM Retention Guardian | Phase 2 | Wk 9–14 | BLOCKED (TRANSCRIPTS) | Sarah |
| 5 | Leadership Synthesis | Phase 3 | Wk 13–18 | BLOCKED (TRANSCRIPTS) | James |
| 2 | Growth AE Expansion | Phase 4 | TBD | DEFER TO FY26/27 | Leonie |

# Launch Sequencing

The four phases are structured so each one unlocks the next. Phase 1 builds the data plumbing and proves the delivery model. Phase 2 deploys the highest-demand surfaces on top of that plumbing. Phase 3 extends the same patterns to leadership. Phase 4 waits for Ops data that doesn’t exist yet.

## Phase 1: Foundation + Quick Win (Weeks 1–6)

Build the data layer while shipping immediate value

- Initiative 6 (Data Concierge): Connect HubSpot/Salesforce via MCP, stand up Slack interface, pilot with Tom and Leonie. This is the foundation everything else builds on.

- Initiative 1 (New Business): Ship account plan agent triggered by new Salesforce opportunities. Co-build with ADs to learn ICP signals and refine output templates.

- Both tracks run in parallel. Track 1 needs the data team for connectors. Track 2 ships with existing Salesforce data alone.

## Phase 2: Unlock High-Demand Surfaces (Weeks 7–14)

Deploy the company’s most-wanted initiative plus retention intelligence

- Initiative 3 (AD Narrative): The company’s top priority. Narrative critic and stakeholder mapper go live once Tableau and transcript pipelines are flowing from Phase 1.

- Initiative 4 (CSM Retention): Theme summarisation across transcripts. Churn scoring deferred to Data Science. Requires transcript pipeline from Phase 1.

- Both initiatives reuse the data layer and patterns built in Phase 1. The intelligence layer is ready; we plug in data as it arrives.

## Phase 3: Scale to Leadership (Weeks 13–18)

Extend pattern recognition to the executive layer

- Initiative 5 (Leadership Synthesis): Objection digests, coaching theme detection, and pipeline risk flagging. Depends on full transcript access and CRM pipeline data.

- This is the natural next step once Initiatives 3 and 4 prove the transcript-powered workflow. Same data, different audience.

- Forecast confidence scores are owned by Data Science and ship separately when the ML model is validated.

## Phase 4: Future Expansion (FY26/27)

Deferred pending Ops data and named owner

- Initiative 2 (Growth AE): 90% blocked on Snowflake ops data, agency percentages, and headcount. No Ops counterpart named. Business rules need Ops to define.

- Defer until foundation is proven and Ops data is accessible. The architecture supports it; the data doesn’t exist yet.

- When ready, the expansion validator and margin risk flagger plug directly into the existing OS layers.

# Initiative Launch Plans

Each initiative follows a consistent lifecycle. Below is the scoping, testing, and launch plan for each.

## Initiative 6: Revenue Data Concierge

Phase: Phase 1 — Foundation  |  Timeline: Wk 1–6  |  Business Owner: James / Tom

Centralized AI interface for real-time data queries across HubSpot, Tableau, Snowflake via Slack.

### Scoping Checklist

- Connect HubSpot/Salesforce via MCP server (API documented, low risk)

- Scope Tableau MCP connectivity with Bill (medium risk, version compatibility unknown)

- Define Snowflake access patterns and schema (high risk, no named owner)

- Design Slack Block Kit conversational interface

- Define query patterns: fulfillment status, churn triggers, billing disputes, stakeholder enrichment

- Build cited outputs: every answer links back to HubSpot, Tableau, or transcript source

### Testing & Refinement Plan

- Manual simulation: assemble 3 real account queries by hand, verify against Tableau/HubSpot

- Accuracy test: 10 known data points queried via Slack, compared against source dashboards

- Latency test: time-to-answer must be under 60 seconds (baseline: 15 minutes manual)

- Citation test: every response must include source link (HubSpot record, Tableau view, transcript)

- Pilot test: Tom and Leonie use for 2 weeks, capture feedback via Slack thread

- Adoption metric: track Tableau direct login frequency (should decrease)

### Go / No-Go Criteria

- HubSpot MCP connector tested and returning accurate data

- Slack interface responding to natural language queries

- 3 pilot users have used it for 5+ queries each

- Time-to-insight measured below 2 minutes (target: 60 seconds)

- Zero data accuracy errors in pilot period

## Initiative 1: New Business Execution

Phase: Phase 1 — Quick Win  |  Timeline: Wk 1–6  |  Business Owner: Leonie

Pre-call briefs, post-call synthesis, and first-pass account plans triggered by new Salesforce opportunities.

### Scoping Checklist

- Define Salesforce trigger: new Indeed partnership lead or new opportunity creation

- Map account plan output format to existing team template

- Build enrichment pipeline: account context, stakeholders, prior touchpoints from CRM

- Design pre-call brief structure: stakeholder pain points, discovery questions, positioning angles

- Build post-call synthesis from transcript analysis

- Define MEDDPICC field mappings with RevOps

### Testing & Refinement Plan

- Manual simulation: build 3 real account plans by hand using the agent’s output format

- Quality test: pilot AEs rate output quality 1–5 on relevance, accuracy, actionability

- Template compliance: output matches existing account plan format exactly

- Trigger test: verify Salesforce opportunity creation fires the workflow correctly

- Enrichment test: stakeholder data, prior touchpoints, and pain points are accurate

- Co-build sessions: 3 rounds of AD feedback incorporated before wider rollout

### Go / No-Go Criteria

- Salesforce trigger fires reliably on new opportunities

- Account plan output matches team template format

- 3 ADs have reviewed and approved output quality

- Enrichment data (stakeholders, touchpoints) is accurate

- Post-call synthesis produces actionable follow-ups

## Initiative 3: AD Strategic Narrative

Phase: Phase 2 — High Demand  |  Timeline: Wk 7–14  |  Business Owner: Tom

Narrative critic, stakeholder mapper, and strategic soundboard for C-suite communications.

### Scoping Checklist

- Build narrative critic agent: pressure-tests the strength of executive narratives

- Build stakeholder mapper: political/stakeholder maps from CRM + transcript data

- Design strategic soundboard: interactive Q&A for C-suite prep

- Define QBR template integration: headline outcomes, ROI framing, renewal narratives

- Requires: Tableau data (performance proof) + transcript pipeline (conversation context)

- Dependencies: Init 6 data layer + Init 1 patterns for context retrieval

### Testing & Refinement Plan

- Manual simulation: build 3 executive narratives by hand, test with AD team

- Critic test: submit a deliberately weak narrative and verify the agent identifies gaps

- Stakeholder map accuracy: compare agent-generated map against AD’s manual version

- Soundboard test: ADs rate the Q&A interaction quality and strategic depth

- Integration test: verify Tableau performance data and transcript context flow correctly

- Narrative quality: output must move beyond bullet points to genuine strategic framing

### Go / No-Go Criteria

- Tableau performance data flowing into agent context

- Transcript pipeline delivering conversation intelligence

- 3 ADs rate narrative quality as ‘equal to or better than’ manual

- Stakeholder maps verified against manual versions

- Critic agent successfully identifies narrative weaknesses

## Initiative 4: CSM Retention Guardian

Phase: Phase 2 — Unlock  |  Timeline: Wk 9–14  |  Business Owner: Sarah

Theme summarisation, churn risk detection, and proactive account health management.

### Scoping Checklist

- Build theme summarisation agent across transcripts (which topics recur, which accounts escalate)

- Design escalation drafter: auto-generates account improvement proposals

- Define churn signal taxonomy with Sarah and CSM team

- Churn prediction model deferred to Data Science (ML, not prompt engineering)

- Requires: transcript pipeline + service ticket connector

- Back-test required before any risk score ships to production

### Testing & Refinement Plan

- Theme test: run summarisation on 20 transcripts, verify themes match CSM team’s manual read

- Escalation draft quality: CSMs rate auto-generated proposals for accuracy and tone

- False positive test: verify churn signals don’t flag healthy accounts

- Service ticket integration: verify ticket themes are correctly categorised

- Back-test: historical churn cases must show the system would have flagged them

- Pilot: Sarah’s CSM team uses for 3 weeks before wider rollout

### Go / No-Go Criteria

- Transcript pipeline delivering at least 20 transcripts for testing

- Theme summarisation matches CSM team’s manual theme identification

- Back-test shows system would have flagged 80%+ of historical churn cases

- CSM team approves escalation draft quality and tone

- No false positive churn signals on healthy accounts

## Initiative 5: Leadership Synthesis

Phase: Phase 3 — Scale  |  Timeline: Wk 13–18  |  Business Owner: James

Objection digests, pattern recognition, and pipeline inspection for revenue leadership.

### Scoping Checklist

- Build objection digest agent: surfaces common discovery gaps across reps

- Design pipeline inspection workflow: stale deals, shifted dates, sentiment gaps

- Coaching theme detection: patterns by rep, team, or vertical

- Forecast confidence deferred to Data Science (statistical model, not prompts)

- Requires: full transcript access + CRM pipeline data + validated business rules

- Must not ship forecast scores: one wrong board-meeting call kills the programme

### Testing & Refinement Plan

- Objection digest test: verify common objections match leadership’s manual observations

- Pipeline inspection: compare agent’s risk flags against pipeline review outcomes

- Coaching theme accuracy: leadership validates detected patterns are real, not noise

- Sensitivity test: verify the system does not produce false confidence on forecasts

- Cross-rep pattern test: run across 5+ reps to validate pattern detection at scale

- Leadership pilot: James, Tom, Leonie use for 2 weeks, provide structured feedback

### Go / No-Go Criteria

- Full transcript access across all rep conversations

- Objection digest matches leadership’s known patterns

- Pipeline risk flags correlate with actual deal outcomes

- Leadership team approves coaching theme accuracy

- System explicitly avoids producing forecast confidence scores

## Initiative 2: Growth AE Expansion

Phase: Phase 4 — Future  |  Timeline: TBD  |  Business Owner: Leonie

Expansion roadmaps, profitability pressure tests, and margin risk flagging.

### Scoping Checklist

- Map Snowflake ops economics data: agency percentages, headcount, margin data

- Name Ops counterpart to define business rules for expansion validation

- Design expansion validator: profitability pressure test during growth

- Build margin risk flagger: alerts when agency reliance erodes margin

- 90% blocked on data access and business rule ownership

- Defer until Phase 1-3 foundation is proven and Ops data is accessible

### Testing & Refinement Plan

- Data availability test: verify Snowflake ops data exists and is queryable

- Business rule validation: Ops counterpart confirms expansion logic and margin thresholds

- Pressure test simulation: run profitability validator on 3 historical expansion deals

- Margin risk accuracy: verify agency reliance calculations against known outcomes

- Integration test: validate Snowflake data flows through the OS data layer correctly

- Stakeholder sign-off: Growth AE team and Ops lead approve output format

### Go / No-Go Criteria

- Snowflake ops data accessible and schema documented

- Named Ops counterpart confirmed and business rules defined

- Profitability validator tested on 3 historical deals

- Margin calculations verified against known outcomes

- Growth AE team approves output format and workflow

# Cross-Initiative Dependencies

Every initiative depends on shared infrastructure. This table maps which data connectors each initiative requires. Initiative 6 (Data Concierge) builds the connectors that all others consume.

| Initiative | CRM | Tableau | Snowflake | Transcripts | Tickets |
| --- | --- | --- | --- | --- | --- |
| 6. Data Concierge | ✓ | ✓ | ✓ | ✓ | ✓ |
| 1. New Business | ✓ | — | — | ✓ | — |
| 3. AD Narrative | ✓ | ✓ | — | ✓ | — |
| 4. CSM Retention | ✓ | — | ✓ | ✓ | ✓ |
| 5. Leadership | ✓ | ✓ | ✓ | ✓ | — |
| 2. Growth AE | ✓ | ✓ | ✓ | — | — |

# Risk Register

| Risk | Severity | Impact | Mitigation |
| --- | --- | --- | --- |
| Snowflake has no named owner | HIGH | Blocks Init 6 full version, Init 2, Init 4 service data | Escalate to leadership for resource commitment in Week 1 |
| Transcript vendor not chosen | MEDIUM | Blocks Init 1 post-call, Init 4, Init 5 entirely | Tom to decide Gong vs Fireflies by Week 3 |
| Tableau MCP version compatibility | MEDIUM | Delays Init 6 Tableau queries, Init 3, Init 5 | Bill to test in Week 3–5, fallback to API direct |
| RevOps resource not allocated | MEDIUM | AI outputs technically correct but business-wrong | Request named RevOps contact in Phase 1 kickoff |
| Service ticket system unknown | HIGH | Blocks Init 4 service themes, Init 6 proactive alerts | Identify system (Zendesk/Jira/HubSpot) in Week 1 |
| Churn model lacks historical data | LOW | Churn scoring not buildable in Phase 2 | Defer to Data Science; ship theme summarisation first |

# Immediate Next Steps

Actions required to begin Phase 1 this week:

- AI Team: Begin agent skill design and manual simulation with real accounts (no blockers)

- Data Team: Name connector owners for Snowflake, tickets, and transcript pipeline

- Platform/IT: Provision Slack app, API keys for HubSpot/Salesforce, agent service accounts

- RevOps: Allocate resource for metric definitions and output validation

- Tom: Decide transcript vendor (Gong vs Fireflies) by end of Week 2

- Bill: Begin Tableau MCP compatibility assessment in Week 3

- Leadership: Confirm capacity and agree Init 2 is deferred to FY26/27